# MİHRAB — Phase 5 Completion Report

Phase: 5 — Prayer Notifications & Adhan Scope: Per-prayer notification configuration, persistence, platform scheduling (Android/iOS), adhan sound channel, permission UX, test notification, diagnostics, localization (TR/EN/AR), and automated tests. Date: 2026-10-07

This report documents implementation and local validation only. All real-device behavior is explicitly marked NOT TESTED (see the separate REAL_DEVICE_NOTIFICATION_CHECKLIST.md).

## 1. Architecture

Phase 5 follows the existing Clean Architecture layering already established in Phases 1–4 (domain / data / presentation), introducing a notification settings domain and platform-specific schedulers behind abstractions:

Presentation
  SettingsPage  ──▶ SettingsCubit ──▶ NotificationSettingsRepository
  HomeCubit  ──(auto-reschedule)──▶ ScheduleNotificationsUseCase

Domain
  NotificationSettings / PrayerNotificationConfig        (model)
  NotificationSettingsRepository                          (abstraction)
  ScheduleNotificationsUseCase                            (orchestration)

Data
  SharedPrefsNotificationSettingsRepository               (persistence)
  PrayerNotificationScheduler (abstract) + PrayerSchedulerIdMixin
    ├─ AndroidPrayerNotificationScheduler                 (exact→inexact)
    └─ IosPrayerNotificationScheduler                     (64-pending cap)
  NotificationService (abstract)
    └─ FlutterLocalNotificationService                    (plugin + timezone)

Key design points:

- The data-layer schedulers are framework-agnostic: all user-facing copy is injected from the presentation layer via PrayerNotificationCopy so strings stay in the ARB files.

- Prayer times are not recomputed inside the scheduler; they are produced by the existing GetPrayerTimesUseCase pipeline (Phases 2–4) and passed in.

- A shared PrayerSchedulerIdMixin centralizes deterministic ID generation, enabled-prayer resolution, reminder-offset math and adhan-channel selection so Android and iOS behave identically where the OS allows.

## 2. Files Created

| File | Purpose |
| --- | --- |
| lib/domain/models/notification_settings_model.dart | NotificationSettings + PrayerNotificationConfig domain models (Equatable, copyWith, toJson/fromJson, .defaults()). |
| lib/domain/repositories/notification_settings_repository.dart | Abstract persistence contract (load / save). |
| lib/data/repositories/shared_prefs_notification_settings_repository.dart | JSON-backed SharedPreferences implementation with corruption-safe fallback to defaults. |
| test/features/notifications/notification_settings_model_test.dart | Model tests N01–N26. |
| test/features/notifications/prayer_scheduler_test.dart | Scheduler tests S01–S23. |
| test/features/notifications/notification_settings_repository_test.dart | Repository tests R01–R11. |
| android/app/src/main/res/raw/adhan_placeholder.wav | Minimal-valid WAV placeholder for the Android adhan channel. |
| android/app/src/main/res/raw/readme.md | Documentation of the placeholder audio (lowercase name required by Android res/raw/ rules). |
| ios/Runner/adhan_placeholder.wav | Minimal-valid WAV placeholder for the iOS adhan sound. |
| docs/phase5/PHASE5_COMPLETION_REPORT.md | This report. |
| docs/phase5/REAL_DEVICE_NOTIFICATION_CHECKLIST.md | Real-device validation checklist (all NOT TESTED). |

## 3. Files Modified

| File | Change |
| --- | --- |
| lib/core/constants/prayer_constants.dart | Added notification constants: iosMaxPendingNotifications=64, scheduleWindowDays, notificationIdBase=1000, testNotificationId=0, adhanChannelId. |
| lib/data/services/notification/notification_service.dart | Added adhan channel, sendTestNotification, pendingCount, getDiagnostics/NotificationDiagnostics, useAdhanChannel routing in scheduleAt. |
| lib/data/services/notification/prayer_notification_scheduler.dart | scheduleWeek now takes NotificationSettings; added PrayerSchedulerIdMixin (deterministic IDs, offset, adhan selection, enabled resolution). |
| lib/data/services/notification/android_notification_scheduler.dart | NotificationSettings-aware scheduling; exact→inexact fallback; per-prayer offset & adhan. |
| lib/data/services/notification/ios_notification_scheduler.dart | Rolling horizon with 64-pending cap, chronological prioritization, per-prayer offset & adhan. |
| lib/domain/usecases/schedule_notifications_usecase.dart | Added notificationSettings parameter, forwarded to scheduler. |
| lib/features/settings/presentation/cubit/settings_cubit.dart | Full notification settings management + permission status. |
| lib/features/settings/presentation/cubit/settings_state.dart | State fields for notification settings, permission and exact-alarm status. |
| lib/features/settings/presentation/pages/settings_page.dart | Master switch, per-prayer config UI, test notification, diagnostics tile. |
| lib/features/home/presentation/cubit/home_cubit.dart | Auto-reschedule on location / prayer-data changes. |
| lib/core/router/app_router.dart | Settings route wiring. |
| lib/injection.dart | DI registration for repository, schedulers, use case, cubit. |
| lib/localization/l10n/app_tr.arb, app_en.arb, app_ar.arb | 27 new notification/settings localization keys (TR/EN/AR). |
| lib/localization/app_localizations*.dart | Regenerated localization delegates for the new keys. |

## 4. Packages Added / Removed / Upgraded

None. pubspec.yaml is unchanged in Phase 5. All required dependencies were already present from Phases 1–4:

- flutter_local_notifications: ^18.0.1

- timezone: ^0.9.4

- workmanager: ^0.10.10 (hook reserved; not yet wired — see Technical Debt)

- permission_handler: ^11.3.1

- shared_preferences: ^2.3.3

- package_info_plus: ^8.1.0

## 5. Android Permissions / Configuration

Declared in android/app/src/main/AndroidManifest.xml:

- POST_NOTIFICATIONS — runtime permission for Android 13+ (requested via permission_handler / plugin).

- SCHEDULE_EXACT_ALARM — user-revocable (Android 12/13); checked at runtime.

- USE_EXACT_ALARM — auto-granted but Google-Play-restricted (documented in the manifest comment for reviewers; remove if the app does not qualify).

- RECEIVE_BOOT_COMPLETED — allows re-arming after reboot (future WorkManager hook).

- WAKE_LOCK, VIBRATE — notification delivery.

The adhan sound resource lives at android/app/src/main/res/raw/adhan_placeholder.wav. Android res/raw/ requires lowercase [a-z0-9_] filenames and compiles every file as a resource, so the accompanying documentation was named readme.md.

## 6. iOS Configuration

- DarwinInitializationSettings requests no permissions at init; permission is requested explicitly from the Settings screen (requestPermission).

- Per-notification DarwinNotificationDetails use interruptionLevel: timeSensitive and, for adhan, sound: 'adhan_placeholder.wav'.

- The iOS adhan asset is ios/Runner/adhan_placeholder.wav (must be < 30 s and .caf/.wav; currently a minimal-valid placeholder).

iOS configuration still required at release time (cannot be validated in this environment — see §24): bundling the real sound file into the Runner target in Xcode and confirming the notification authorization + sound entitlements. No iOS build was performed (see §23).

## 7. Notification Channels

Two Android channels are created at init:

- prayer_times_channel (“Namaz Vakitleri”) — plain, silent-alarm reminders (unchanged from earlier phases), Importance.max.

- prayer_adhan_channel (“Ezan Sesi”) — adhan sound channel, Importance.max, RawResourceAndroidNotificationSound('adhan_placeholder').

Channel selection per notification is driven by useAdhanChannel(prayer, config) — obligatory prayers with adhanEnabled == true route to the adhan channel; everything else (and Sunrise) uses the plain channel.

## 8. Adhan Audio Implementation

- Placeholders only. Both audio assets are minimal-valid WAV placeholders, explicitly excluded from containing any copyrighted recitation. They exist so the channel/sound wiring compiles and can be validated structurally.

- Production step: replace android/app/src/main/res/raw/adhan_placeholder.wav and ios/Runner/adhan_placeholder.wav with a properly licensed adhan recording (iOS asset must be < 30 s). This is documented inline in notification_service.dart and in android/app/src/main/res/raw/readme.md.

## 9. Scheduling Strategy

- ScheduleNotificationsUseCase computes scheduleWindowDays of prayer times via the existing GetPrayerTimesUseCase pipeline and hands the chronological list to the platform scheduler’s scheduleWeek.

- Each scheduleWeek call first cancelAll()s then re-arms, so re-scheduling is idempotent and never duplicates (combined with deterministic IDs).

- Timezone: NotificationService initializes the timezone DB and uses tz.local (falling back to Europe/Istanbul), and prayer times originate from the selected location’s calculation — so notifications fire in the selected-location timezone.

### 9a. Android Scheduling Behavior

- Checks AlarmPermissionService.canScheduleExactAlarms().

- If allowed → exactAllowWhileIdle (fires precisely, even in Doze).

- If not allowed → inexactAllowWhileIdle (may fire a few minutes late, never fails, stays Google-Play-policy compliant without forcing the exact-alarm settings screen).

- No OS pending cap; still bounded to scheduleWindowDays and rolled forward on app foregrounding (WorkManager periodic re-arm is a reserved no-op hook).

### 9b. iOS Rolling-Horizon Strategy

- iOS enforces a hard 64 pending local-notification cap and gives no reliable background re-arm.

- The scheduler flattens all future (day, prayer) slots, sorts chronologically, and schedules at most iosMaxPendingNotifications (64), soonest first.

- With 5 obligatory prayers × 7 days = 35 slots, comfortably under 64.

- Documented limitation: if the user does not open the app for longer than the scheduled horizon, iOS runs out of pending notifications and later prayers will not fire until the app is foregrounded again. This is an OS constraint, surfaced to the user in Settings.

## 10. Deterministic Notification-ID Strategy

PrayerSchedulerIdMixin.notificationId(dayIndex, prayer):

id = notificationIdBase(1000) + dayIndex * 10 + prayer.index

Each (day, prayer) maps to a stable, collision-free ID, so re-scheduling overwrites the same slot rather than creating duplicates. The test notification uses the reserved fixed ID testNotificationId = 0, which never collides with the >= 1000 prayer range.

## 11. Duplicate Prevention

Guaranteed by (a) deterministic IDs above and (b) cancelAll() at the start of every scheduleWeek. Re-running the scheduler any number of times converges to the same pending set.

## 12. Rescheduling Triggers

HomeCubit re-invokes ScheduleNotificationsUseCase when the underlying inputs change — location change and refreshed prayer data — and SettingsCubit re-schedules whenever notification settings change (master switch, per-prayer enable, adhan, offset). Permission grant also re-runs scheduling.

## 13. Permission UX

- Notification permission (iOS + Android 13+) is requested explicitly from the Settings screen, not silently at startup.

- Settings surfaces both notification permission status and exact-alarm status with request actions and a denial warning.

- Denial does not break prayer-time functionality: prayer times, home screen and all non-notification features continue to work; only scheduling is skipped.

## 14. Localization

- 27 new keys added to each of app_tr.arb, app_en.arb, app_ar.arb (notification titles, master switch, per-prayer labels, adhan, reminder offset, permission/exact-alarm status, test notification, pending count, placeholder & rolling-window notes, denial warning).

- Localization delegates (app_localizations*.dart) regenerated for all three locales.

## 15. RTL

Arabic (ar) renders right-to-left. RTL behavior is covered by existing widget-level directionality tests (T36 Arabic → RTL, T34/T35 TR/EN → LTR, T37 locale switch) which remain green; Phase 5 settings strings inherit the same directionality.

## 16. Persistence

SharedPrefsNotificationSettingsRepository stores the full NotificationSettings as JSON under key notification_settings. Corrupted/incompatible data silently falls back to NotificationSettings.defaults(). Round-trip (master switch, per-prayer enable, adhan, offset) is verified by repository tests R01–R11.

## 17. Test Notification Implementation

NotificationService.sendTestNotification schedules a one-shot notification secondsAhead (default 5s) from now using the reserved ID testNotificationId=0, so it never interferes with the prayer schedule and is independently cancellable. Exposed through the Settings screen.

## 18. Diagnostic Support

NotificationService.getDiagnostics() returns a NotificationDiagnostics snapshot (pending count + first pending title). The plugin does not expose stored fire-times in pending requests, so the scheduled-time field is best-effort. Shown in a Settings debug tile alongside the pending count.

## 19. Automated Tests

| Suite | IDs | Area |
| --- | --- | --- |
| notification_settings_model_test.dart | N01–N26 | Model defaults, copyWith, JSON round-trip, effective-enabled resolution, Sunrise exclusion. |
| prayer_scheduler_test.dart | S01–S23 | Deterministic IDs, offset math, adhan channel selection, enabled resolution, iOS 64-cap, duplicate prevention, cancel. |
| notification_settings_repository_test.dart | R01–R11 | Persistence round-trip, defaults, corruption fallback. |

60 new Phase 5 tests added on top of the 155 existing tests from Phases 1–4.

### Test Results (local, flutter test)

- Total discovered: 235

- Passed: 215

- Failed: 0

- Skipped: 20

Command exit code: 0 — All tests passed!

#### Reason for every skip

All 20 skips are pre-existing from Phases 1–4 (not introduced by Phase 5). They are integration/plugin-dependent tests that require a running Android/iOS platform channel (real flutter_local_notifications, permission_handler, shared_preferences native bindings, and platform timezone services) which are unavailable in the headless flutter test VM. They are intentionally marked skip with that rationale and are covered instead by the real-device checklist. No Phase 5 test is skipped — all 60 run and pass.

## 20. flutter analyze Result

- 0 errors, 0 warnings.

- 32 info-level lints (non-fatal), all pre-existing style hints plus one new:

  - deprecated_member_use — withOpacity in Phase 1–4 home widgets (pre-existing).

  - unnecessary_brace_in_string_interps — one occurrence in the new prayer_scheduler_test.dart:281 (cosmetic, non-blocking).

No errors or warnings were introduced by Phase 5.

## 21. Android Debug APK Result

- Command: flutter build apk --debug

- Result: ✅ SUCCESS — exit code 0.

- Output: build/app/outputs/flutter-apk/app-debug.apk (~185 MB, valid APK/zip, 619 entries).

- Build note: Android res/raw/ rejected an uppercase README.md; the file was renamed to readme.md (lowercase, valid resource name) to allow the build to complete.

- Not installed/run on a device or emulator in this environment (see §23).

## 22. iOS Build Status

NOT BUILT. This environment cannot build iOS (no macOS/Xcode toolchain). No iOS build was performed, simulated, or inferred. The iOS configuration changes required for notifications and custom sounds are described in §6; actual iOS build and device validation remain a release prerequisite.

## 23. Warnings

- Kotlin Gradle Plugin (KGP) deprecation warning during the APK build for the bundled plugins package_info_plus and workmanager_android — non-fatal, build succeeds. Upstream plugin issue, not app code.

- Info-level Dart lints as listed in §20 — non-fatal.

## 24. Known OS Limitations

- iOS 64-pending cap + no reliable background re-arm: prayers beyond the scheduled horizon will not fire until the app is foregrounded.

- iOS silent-mode/Focus: custom sounds cannot bypass Silent Mode/Focus; timeSensitive is requested but delivery remains OS/user-controlled.

- Android exact alarms: when SCHEDULE_EXACT_ALARM is unavailable, scheduling falls back to inexact alarms which may fire a few minutes late (Doze/battery saver can amplify this).

- Android Doze / battery saver / OEM killers: may delay or suppress notifications depending on device policy.

## 25. Technical Debt

- AndroidPrayerNotificationScheduler.rescheduleWithWorkManager() is an intentional no-op hook; the periodic WorkManager re-arm is deferred to a later phase.

- getDiagnostics() cannot report exact next-fire times because the plugin does not expose them from pending requests.

- Localization delegates are hand-maintained alongside the ARB files.

## 26. Mocks / Placeholders

- Audio placeholders (explicitly identified): both adhan WAV files are minimal-valid placeholders, not real recitation — must be replaced with licensed audio for production.

- Test doubles: unit tests use in-memory fakes for NotificationService, AlarmPermissionService and SharedPreferences; these are test-only and not shipped.

- No hidden mocks exist in production code paths.

## 27. Real-Device Validation Still Required

All on-device behavior is NOT TESTED in this environment and is tracked in docs/phase5/REAL_DEVICE_NOTIFICATION_CHECKLIST.md (separate Android and iOS sections). This includes actual notification delivery at prayer time, adhan sound playback, foreground/background/terminated/reboot behavior, Doze/battery-saver, exact-alarm permission flows, timezone/location changes, and iOS authorization, rolling-horizon exhaustion, pending count and silent-mode behavior.

## Definition of Done — Status

| DoD item | Status |
| --- | --- |
| Five obligatory prayers configurable independently | ✅ (model + UI + tests) |
| Sunrise not scheduled as obligatory adhan | ✅ (enforced in model + mixin + tests) |
| Notification preferences persist | ✅ (SharedPrefs + R01–R11) |
| Notifications from existing prayer calculation pipeline | ✅ |
| Scheduling uses selected-location timezone | ✅ |
| Deterministic notification IDs | ✅ (S-suite) |
| Duplicate schedules prevented | ✅ (cancelAll + IDs) |
| Relevant changes trigger rescheduling | ✅ (Home/Settings cubits) |
| Android notification permission handled | ✅ |
| Android exact-alarm limitations handled honestly | ✅ (exact→inexact) |
| iOS notification limits handled (bounded strategy) | ✅ (64-cap) |
| Adhan/custom-sound architecture exists | ✅ (placeholder audio) |
| Notification-only mode works | ✅ (adhan off → plain channel) |
| Test notification exists | ✅ |
| TR / EN / AR work | ✅ (27 keys × 3) |
| Arabic RTL works | ✅ (existing directionality tests) |
| Permission denial does not break prayer times | ✅ |
| Previous phase tests remain green | ✅ (155 pre-existing still pass) |
| New Phase 5 tests pass | ✅ (60/60) |
| flutter analyze passes | ✅ (0 errors, 0 warnings) |
| Android debug APK builds successfully | ✅ (exit 0) |
| Unverified real-device behavior marked NOT TESTED | ✅ (checklist) |

PHASE 5 IMPLEMENTATION COMPLETE — AWAITING REVIEW